# First 10 Days Developer Roadmap

## Goal

The first 10 days are not about how many commits you can make.

They are about understanding the world, learning how systems connect, finding safe places to contribute, and building confidence without accidentally creating future maintenance problems.

The goal is:

Learn → Improve → Own

# Days 1–2: Explore the World

## Objective

Understand Broken Compass RP as a player before changing it as a developer.

## Tasks

- Create a character.

- Experience the first player flow:

  - character creation

  - spawn

  - inventory

  - phone

  - jobs

  - vehicles

  - housing

  - interactions

- Take notes:

  - What feels confusing?

  - What breaks immersion?

  - What needs documentation?

  - What questions would a new player ask?

## Development Focus

Read:

- server architecture

- development workflow

- coding standards

- existing BCRP resources

Understand:

- What is vendor code?

- What is custom BCRP code?

- Why companion resources are preferred.

## Expected Outcome

A fresh perspective list:

- bugs found

- quality-of-life improvements

- documentation gaps

- future ideas

Add findings to Trello.

# Days 3–5: Small Fixes and Familiarity

## Objective

Start contributing without changing major systems.

## Good First Tasks

Examples:

- config cleanup

- documentation updates

- small UI text improvements

- missing labels

- item balancing adjustments

- simple bug fixes

- adding comments where intent is unclear

## Avoid For Now

Large changes involving:

- economy

- databases

- inventory structure

- permissions

- core frameworks

Those systems affect too many things before repo familiarity is built.

## Development Loop

For every change:

- Understand the current behavior.

- Explain the intended fix.

- Make the smallest reasonable change.

- Test.

- Document if needed.

## Expected Outcome

First successful patches shipped.

Confidence gained.

No swamp created.

# Days 6–8: Own a Small System

## Objective

Take responsibility for a focused improvement.

Pick one contained system.

Examples:

- improve an existing bcrp-* resource

- polish a player interaction

- add missing configuration

- improve admin quality-of-life

- refine a gameplay loop

Before building:

Answer:

- What player problem does this solve?

- Who uses it?

- How often?

- Is this launch critical or future polish?

## Development Expectations

- Work in branches.

- Keep changes focused.

- Avoid unrelated cleanup.

- Document behavior changes.

- Test realistic player scenarios.

## Expected Outcome

Developer owns their first meaningful contribution.

# Days 9–10: Join Architecture Planning

## Objective

Move from fixing things to helping shape the future.

## Activities

Review Trello together.

Discuss:

- launch blockers

- next patch ideas

- future systems

- technical debt

- player experience improvements

Ideas are encouraged.

The process:

Idea → Discussion → Trello → Priority → Patch

Nothing gets lost.

Not everything gets built today.

## Expected Outcome

Developer understands:

- the codebase

- the vision

- the workflow

- where they can have the biggest impact

They are now part of building Broken Compass, not just editing files.

# Reminder

The best developers do not just ask:

“Can we build this?”

They also ask:

“Should we build this?”

Great code supports great stories.