# Welcome to Broken Compass RP Development

## The Mission

Broken Compass RP is not a pile of FiveM scripts.

It is a roleplay world built around systems that create stories.

Our job is to make tools that:

- give players choices

- create unexpected moments

- reduce staff workload

- stay maintainable months from now

The current milestone:

Open the doors.

Ideas are endless. The priority right now is stability, polish, and making sure the first player experience feels intentional.

# How We Work

## Ideas → Trello → Patches

Ideas are welcome. Random inspiration is how great systems happen.

The process:

- Capture the idea.

- Talk through:

  - What player story does this create?

  - What problem does it solve?

  - Is it needed before launch?

  - Is it a future enhancement?

- Add it to Trello.

- Prioritize into a server patch.

Nothing gets lost.

Not everything gets built immediately.

# Current Priority: Launch Readiness

Before opening:

## Fix

Things that break immersion or gameplay.

Examples:

- errors

- broken jobs

- unusable interactions

- permissions issues

- economy exploits

- missing core loops

## Polish

Things players immediately feel.

Examples:

- confusing interactions

- missing instructions

- awkward spawn flow

- unclear controls

- rough onboarding

## Document

If someone asks “how does this work?” twice, it probably needs documentation.

# Development Philosophy

## Build Small

A feature should do one thing well.

Good:

- roaming NPC system

- black market system

- property tool system

Bad:

- one giant resource that controls everything

Small pieces are easier to fix, update, and expand.

# Protect The Foundation

Whenever possible:

DO:

- create bcrp-* resources

- use configs

- document decisions

- keep changes readable

AVOID:

- editing Qbox/Ox directly

- hardcoding values everywhere

- clever code nobody understands later

Future us deserves kindness.

# Feature Discussion Framework

Before building, we ask:

## Why?

What story or player experience does this create?

## Who?

Which players interact with this?

## How often?

Daily system? Rare event? Staff tool?

## What can go wrong?

Can it be abused?
Can it hurt economy?
Can staff support it?

## Does launch need it?

Three categories:

### Launch Critical

Doors cannot open without it.

### Patch Soon

Great idea, but players can wait.

### Future Magic

Amazing, but park it.

# Current World Direction

Broken Compass RP leans toward:

- discovery

- player agency

- environmental storytelling

- systems that create RP instead of replacing RP

Examples of future direction:

## Living World

NPCs and locations that change over time.

## Discovery Systems

Players learn through exploration instead of giant instruction manuals.

## Civilian Depth

More reasons to exist besides crime and emergency jobs.

## Staff Tools

Make running events easier.

## Economy With Purpose

Items and money should create interaction, not just grinding.

# Development Loop

- Discuss idea

- Put it in Trello

- Decide priority

- Branch

- Build

- Review

- Test

- Patch notes

- Ship

We are not chasing “more features.”

We are building a world worth logging into.

Welcome aboard. 🧭